# Initial Project Planning Template

## Product Backlog, Sprint Schedule, and Estimation

Use the template below to record your product backlog and sprint schedule for EcoTrack. Sprint dates reflect actual development phases.

### Product Backlog

| ID | Feature | Description | Story Points | Sprint |
| --- | --- | --- | --- | --- |
| PB-01 | Project Setup | Initialise Vite + React project, install all dependencies, configure Tailwind CSS and Vite proxy | 5 | 1 |
| PB-02 | Firebase Config | Set up Firebase project, enable Auth + Firestore, create firebase.js with Demo Mode fallback | 5 | 1 |
| PB-03 | AppContext – Auth | Implement login, register, logout, enableDemoMode, onAuthStateChanged listener in AppContext.jsx | 8 | 1 |
| PB-04 | Login Page | Build Login.jsx with email/password form, Demo Mode button, loading states, error handling | 5 | 1 |
| PB-05 | Navbar + Routing | Build Navbar.jsx with responsive mobile menu, active route, user info; set up all React Router routes | 5 | 1 |
| PB-06 | Dashboard – Gauge | Build EmissionsGauge.jsx SVG radial component; StatCard.jsx category cards; Dashboard layout | 8 | 2 |
| PB-07 | Log Today Wizard | Build 3-step LogToday.jsx form (Travel → Food → Energy) with live CO₂ preview and validation | 13 | 2 |
| PB-08 | Carbon Calculation | Implement computeEmissionsLocally() in AppContext; integrate POST /api/calculate/footprint | 8 | 2 |
| PB-09 | Habit Logging Flow | Implement logTodayHabit() dual-endpoint flow: calculate → log → refresh dashboard; localStorage fallback | 8 | 2 |
| PB-10 | History Page | Build History.jsx with Chart.js line chart, stacked bar chart, analytics cards, log table | 13 | 3 |
| PB-11 | AI Suggestions | Build Suggestions.jsx; implement getAISuggestions() → POST /api/suggestions → Groq LLM; local fallback | 13 | 3 |
| PB-12 | Achievements | Build Achievements.jsx with 6 badge system, unlock logic, streak progress bar, percentage tracker | 8 | 3 |
| PB-13 | Profile Page | Build Profile.jsx with updateProfile() → POST /api/profile/update; Demo Mode localStorage save | 5 | 3 |
| PB-14 | Toast System | Build Toast.jsx; integrate showToast/hideToast across all user actions | 3 | 3 |
| PB-15 | Demo Mode Polish | Seed 30-day mock history; profile persistence; ensure all features work without Firebase | 5 | 4 |
| PB-16 | Performance + Build | Configure Vite manual chunks (firebase, charts, react, utils); test production build | 3 | 4 |
| PB-17 | Documentation | Complete all 8 documentation folders with 22 documents | 8 | 4 |

### Sprint Schedule

| Sprint | Timeline | Goals | Backlog Items | Story Points |
| --- | --- | --- | --- | --- |
| Sprint 1 | Week 1 | Project Setup, Firebase Config, Auth, Login Page, Navbar + Routing | PB-01 to PB-05 | 23 pts |
| Sprint 2 | Week 2 | Dashboard (Gauge + Cards), Log Today Wizard, Carbon Calculation, Habit Logging | PB-06 to PB-09 | 34 pts |
| Sprint 3 | Week 3 | History Charts, AI Suggestions, Achievements, Profile, Toast | PB-10 to PB-14 | 42 pts |
| Sprint 4 | Week 4 | Demo Mode Polish, Production Build, Documentation | PB-15 to PB-17 | 16 pts |

### Definition of Done (DoD)

Feature is implemented and renders correctly in both Demo Mode and Firebase mode

No console errors or React warnings in development mode

Graceful fallback is implemented where Flask / Firestore may be unavailable

Component is responsive on mobile (375px) and desktop (1280px+)

Code is committed with a descriptive commit message

### Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Flask backend unavailable in dev | High | Three-tier fallback: Flask → Firestore direct → localStorage |
| Groq API rate limits hit | Medium | generateLocalSuggestions() serves deterministic fallback tips |
| Carbon Interface API quota exceeded | Medium | computeEmissionsLocally() mirrors API logic as fallback |
| Firebase credentials not configured | High | Demo Mode activates automatically; full app functionality retained |
| Chart.js bundle size | Low | Vite manual chunk: vendor-charts split to separate cache-able file |