# Communication Plan Template

## Communication

How the EcoTrack team communicated during the project — type, purpose, frequency, mode, audience, and the person responsible.

| Communication Type | Purpose | Frequency | Mode | Audience | Owner |
| --- | --- | --- | --- | --- | --- |
| Project Kickoff Meeting | Align on project scope, tech stack, and MVP features | Once (Week 1) | Video call / In-person | All team members | Karthikeya Popuri |
| Daily Standups | Share progress updates, blockers, and next steps | Daily (Mon–Fri) | WhatsApp / Slack message | All team members | Nelluri Sohan Narayana |
| Sprint Planning | Define backlog items, assign story points, set sprint goals | Weekly (start of sprint) | Video call | All team members | Karthikeya Popuri |
| Sprint Review / Demo | Demonstrate completed features; gather feedback | End of each sprint | Screen share / Live demo | All team members + mentor | Charan teja mallineni |
| Code Review | Review pull requests, ensure code quality and standards | Per feature completion | GitHub PR comments | Assigned reviewer + developer | Ujwal Badarla |
| Mentor Check-in | Progress update, resolve blockers, get guidance | Weekly | Video call | Team + mentor | Karthikeya Popuri |
| Documentation Updates | Keep all 8 documentation folders current | End of each sprint | Shared drive | All team members | Miriyala Sathwik |
| Final Demo Rehearsal | Practice final presentation flow and timing | Once (Week 4) | In-person / Video call | All team members | All Team Members |